**TEST APPROACH FOR OpenWeatherMap website**

**(NAB’s assignment)**

∎∎∎

****

**VERSION**

| **Version** | **Date** | **Author** | **Comments/Changes** |
| --- | --- | --- | --- |
| 1.0 | March 06, 2022, | Huy Huynh | * Creation |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

[1. INTRODUCTION](#_4e4tg3yxjjev) **4**

[1.1 Purpose](#_avu0pqbs14ik) 4

[1.2 Intended Audience](#_cdnbp3dylrhn) 4

[2. HIGH-LEVEL PLAN AND SCOPE](#_z6gky5n035u8) **4**

[2.1 The scope of work](#_387jln1d3zj8) 4

[3. DELIVERY APPROACH](#_wa5fluncf7u3) **5**

[4. PHASES AND CYCLES OF TESTING](#_v0prmzpufap1) **5**

[4.1 Testing Types](#_xq0c2q42onlo) 5

[4.1.1 System Testing](#_o4iyi4m7kvd) 5

[4.1.3 Exploratory Testing](#_th9ww93db751) 6

[4.1.4 System Integration Testing](#_7edxsdnw5ghd) 6

[4.1.5 User Acceptance Testing](#_yk84wk4mrvpi) 6

[4.1.6 Regression Testing](#_d8ieczqi9yb8) 6

[4.1.7 Performance Testing](#_z2qtv1er0ju) 6

[4.1.8 Security Testing](#_w5psny7pfh7l) 7

[4.1.9 Accessibility Testing](#_sxuwfotzhwu7) 7

[4.1.10 Other testing methods which are OUT OF SCOPE:](#_jyfar7x9gef0) 7

[5. TEST DELIVERABLES](#_nq33wfpxu8qi) **8**

[5.1 Key](#_81qe1rfh22zu) 8

[6. TEST PLAN](#_t9vn02brwja6) **11**

[6.1 Traceability Strategy](#_z4b3osq17ms) 11

[6.2 Test Scripts](#_w1fq1m31f80) 11

[6.3 Test Summary Reports](#_o4anzzmy3ckx) 11

[7. TEST PROCESSES AND PROCEDURES](#_mklogusmoe5v) **12**

[7.1 Defect Management](#_jat9hv34wf1l) 12

[7.2 Defect Priorities](#_1b5ctc6oapn8) 12

[7.3 Defect Severity](#_mj3kmn8eojds) 13

[8. TEST SCOPE BROWSERS/DEVICES](#_v2f08lwl78o1) **14**

[9. FEATURES LIST](#_1kikqywnbjcu) **14**

[10. TEST SCHEDULE](#_lbhvillpjx3v) **15**

[11. RESOURCES/ROLES & RESPONSIBILITIES](#_gtm4egpulw8) **15**

[12. TOOLS](#_g89dq4ogyakg) **15**

[13. RISK AND ISSUE MANAGEMENT](#_8yprg0pif88z) **16**

## 1. INTRODUCTION

### **1.1 Purpose**

The purpose of this document is to articulate the testing approach for the OpenWeatherMap website.

This test approach document: Defines the scope of testing at a high level

* Describes the testing approach at a high level and the types of testing conducted.
* Summarizes the resource requirements needed to undertake the testing
* Describes the test deliverables that will be produced
* Defines the testing processes and procedures followed.
* Defines each deliverable/milestone and responsibility through a RASCI matrix.

### **1.2 Intended Audience**

This document is intended primarily for the **NAB’s Quality Engineering** and **Candidate**.

## **2. HIGH-LEVEL PLAN AND SCOPE**

| Discovery phase | 06 Mar – 06 March |
| --- | --- |
| Development phase | 06 Mar – 06 March |
| Release | 06 Mar – 06 March |

### **2.1 The scope of work**

Existing website in scope include:

<https://openweathermap.org/weathermap>

Verify the User Interface of OpenWeatherMap website

Verify the Functional testing and Non-Functional testing

Testing scope will cover the test for assumption by QC. QC needs to create relevant test cases to evaluate the “Search weather in your city” function

## **3. DELIVERY APPROACH**

This assignment will use an Agile Scrum Framework to deliver a minimal viable project (MVP) identified under Project Objectives and Deliverables. The development phase, being a UAT testing phase, is completed where the NAB’s Quality Engineering will have the opportunity to validate that the end of solution requirements have been met. The project's conclusion will be once all agreed assumptions have been delivered and all testing has been completed and signed off by the NAB’s Quality Engineering.

Regression testing will be utilized throughout the life cycle of delivery.

Manual test cases were created against the Acceptance Criteria for the candidate’s assumptions and reviewed by NAB’s Quality Engineering.

## **4. PHASES AND CYCLES OF TESTING**

### **4.1 Testing Types**

The testing process for this project is based on an agile approach in which all testing phases are considered and planned for at each sprint. To help keep release items on point, the candidate will provide the assumption, then send the document in Github to the NAB’s Quality Engineering for review and provide sign-off on what has been delivered to ensure it lines up with the theme of the release.

#### **4.1.1 System Testing**

* A candidate will perform system Testing, carried out in the <https://openweathermap.org/weathermap>
* Each function is tested in context to the candidate’s assumption. Exploratory testing to find out unexpected issues.
* Testing coverage was executed alongside the candidate’s assumption
* Test Summary Report (TSR) has been submitted by the candidate upon completion before adding it into Github.

This is the testing of the deployed applications or systems in isolation from each other. The main objectives of System Testing include

* Early recognition of bugs within the application
* Early verification that the detailed design has been implemented
* Early validation that the software satisfies the business requirements.

#### **4.1.3 Exploratory Testing**

A candidate will perform exploratory testing where test cases are not created in advance. The team may note down what to test before test execution to find unexpected issues.

Environment: <https://openweathermap.org/weathermap>

#### **4.1.4 System Integration Testing**

* Integration testing is performed by testers when multiple components are combined and tested together. It also includes testing 3rd party systems (Search the temperature, Chatbot, etc.)
* Conducted in <https://openweathermap.org/weathermap>
* Regression on previous functionality will be conducted by the candidate.

#### **4.1.5 User Acceptance Testing**

* A separate UAT phase is scheduled to go ahead once all functionality is delivered
* As there is no additional scope, the UAT phase will focus on additional comprehensive regression by the NAB’s Quality Engineering on <https://openweathermap.org/weathermap>
* Will validate all business requirements have been met. Stories are ready to go to Production.
* It aims to show that all business requirements are implemented with the intended completeness and correctness and gain user confidence and ultimately their acceptance of the new system.

#### **4.1.6 Regression Testing**

* Testing will be assessed for the need to complete any regression testing to ensure previously delivered and passed test results have not been impacted by the functionality completed.
* Environment: <https://openweathermap.org/weathermap>
* Regression testing will ensure the continuity of business functions and the overall stability of previously delivered.
* Used to determine whether new problems are the result of changes

#### **4.1.7 Performance Testing**

* Validate the fundamental features of the software
* Measure the speed, accuracy, and stability of software
* Performance testing allow you to keep your users happy
* Identify discrepancies and resolve issues
* Improve optimization and load capability
* Methodology: Jmeter tool
* Scenarios: A candidate needs to define the exact scenarios with the NAB’s Quality Engineering (about 4 Scenarios). For example, scenario #1: Total number of users accessing the site and doing the search weather.

#### **4.1.8 Security Testing**

We will use the Open Source Tool Burp Suite Professional for security testing. Burp Suite Professional can help test for OWASP Top 10 vulnerabilities and the latest hacking techniques:

1. Intercept everything your browser sees
2. Manage recon data
3. Expose hidden attack surface
4. Test for clickjacking attacks
5. Work with WebSockets
6. Facilitate deeper manual testing
7. Automated scanning for vulnerabilities
8. Deep-dive message analysis
9. Remediate bugs effectively
10. Simplify scan reporting

Environment: <https://openweathermap.org/weathermap>

Methodology: Use the Burp Suite tool for execution and export the report

#### **4.1.9 Accessibility Testing**

* Validate and fix HTML, CSS, and JS issues.
* Screen reader and Tab index required for Accessibility will be included.

Environment: <https://openweathermap.org/weathermap>

Methodology: WCAG 2.1 (Level AA verified by AChecker tool).

#### **4.1.10 Other testing methods OUT OF SCOPE:**

* Unit Testing
* A/B Testing
* Multivariate Testing

## **5. TEST DELIVERABLES**

The following deliverables will be produced from testing undertaken on this project.

The exact responsibilities for all test deliverables are described in the table below

### **5.1 Key**

R = Responsible “Owns and is responsible for delivering the deliverable”

A = Approve “Must provide approval”

S = Support “Provides resources to support the deliverable”

C = Consulted “Has information or capability that can assist the deliverable and must be consulted”

I = Informed “Must be Notified of results, however needs to be consulted”

N/A = Not Applicable “This deliverable is not applicable for this project”

| **Milestone/Deliverable** | | **Description** | **NAB’s Quality Engineering** | **Candidate** | **Accountability** |
| --- | --- | --- | --- | --- | --- |
| Test Management | Manage the Project Testing | Provide a resource to manage the delivery of testing including test artifacts and bug management | A | R | Candidate |
| Test Approach | Document the Test Approach | Document the Test Approach for this assignment | A | R | Candidate |
| Test case creation | Create test case | Create test case for search weather feature | A | R | Candidate |
| Test Data setup | Manage and create test data | Identify, create and manage any data required for project testing for all manual testing tasks | A | R | Candidate |
| Test case review | Review the test case | Review test cases compiling from Sutrix QA team | A | R | Candidate, NAB’s Quality Engineering |
| Test execution | Execute testing | Execute the testing according to the plan. | A | R | Candidate |
| SIT & UAT plan | System integration testing and user acceptance test plan | Identify and document all SIT & User Acceptance testing  Walkthrough on test deliverables for SIT & UAT and testing process | A | R | Candidate, NAB’s Quality Engineering |
| SIT & User Acceptance test execution and status reporting | - Monitor and Coordinate SIT & User Acceptance Tests as per the Plan.  - Triage bugs raised. | Execute the testing according to the plan. Provide execution status reporting. | R | A | Candidate |
| Regression test execution | Execute regression testing | Execute regression test for implemented stories | A | R | Candidate |
| Test Summary Report | Document Test Summary Report | Completed and approved Project Test Summary report for the testing phase | A | R | Candidate |

## **6. TEST PLAN**

Test Plans will be provided for the following phases of testing

### **6.1 Traceability Strategy**

Traceability will be provided as follows:

1. Test cases will be created and mapped to each user story to show test coverage of each acceptance criteria
2. Bugs will be created and linked to test cases against a user story
3. Stories added to backlog linked back to Epics

### **6.2 Test Scripts**

Each test case will be created and executed in an Excel file. Each test case will be traced back to the acceptance criteria of a user story or bug by linking the issues together.

### **6.3 Test Summary Reports**

A final Test Summary Report will be produced upon completion of SIT & UAT.

## **7. TEST PROCESSES AND PROCEDURES**

This section outlines any processes and procedures specific to the test management on this project.

### **7.1 Defect Management**

When bugs are raised during the testing phase, they will be managed by the following process:

The bug is assigned to the NAB’s Quality Engineering for review, prioritization, and assignment if necessary, otherwise the bug can be directly assigned to the relevant person for fixing.

If priority is classified as a P3 or P4, it may be added to the backlog and re-prioritized for a later sprint.

### **7.2 Defect Priorities**

| **Priority** | **Definition** | **Resolution** |
| --- | --- | --- |
| Critical | * All testing activities cannot progress. * The major impact to testing and project schedules. * Major disruption to testing activities. * Moderate impact on testing and project schedules. | * Fix immediately. * Emergency patch required. * Fix as soon as possible. |
| High | * Major impact on testing and project schedules. * Significant disruption to testing activities. * Moderate impact on testing and project schedules. | * Fix as soon as possible. * Scheduled patch required. |
| Medium | * Testing activities can continue in several areas. * Minimal impact on testing schedule. * No impact to project schedule. | * Fix within the next release. * Fix by next complete build. |
| Low | * Testing activities can continue. * No disruption to the testing schedule. | * Fix when convenient |

### **7.3 Defect Severity**

| **Severity** | **Definition** | **Resolution** |
| --- | --- | --- |
| Critical | * This defect indicates complete shut-down of the process. Nothing can proceed further | * Fix immediately. * Emergency patch required. * Fix as soon as possible. |
| High | * It is a highly severe defect and collapses the system. However, certain parts of the system remain functional | * Fix as soon as possible. |
| Medium | * It causes undesirable behavior, but the system is still functional | * Fix within the next release. |
| Low | * It won't cause any major break-down of the system | * Fix when convenient |

## **8. TEST SCOPE BROWSERS/DEVICES**

| **ID** | **Browsers/Devices** | **Versions** |
| --- | --- | --- |
| **1** | Chrome | Latest version |
| **2** | Mac: Safari | Latest version |
| **4** | Ipad Pro 12.9 inch | iOS 14 |
| **6** | iPhone 11 | iOS 14 |
| **7** | Samsung Galaxy Tab S7 | Android 11 |
| **8** | Samsung Galaxy S10+ | Android 11 |

## **9. FEATURES LIST**

“Search weather” feature

## **10. TEST SCHEDULE**

Assuming we use two days for testing instead of using Sprint:

* The 1st day:
  + Analyze the requirement
  + Analyze the “Search weather” feature
  + Create the Test Approach
  + Design the assumption (User Story)
* The 2nd day:
  + Design the test case
  + Design and update Test Report
  + Design the test automation script for UI Automation as basic level
  + Create the Pull Request into Github and send the result

## **11. RESOURCES/ROLES & RESPONSIBILITIES**

**Candidate:**

* Propose the solutions to solve the problem (if any)
* Analyze the feature
* Create and update test cases (if any)
* Do sprint Test approach and Test report

## **12. TOOLS**

* Test approach on Microsoft Word
* Test case on Microsoft Excel
* Jmeter tool
* AcheckerBurp
* Suite tool
* Github

## **13. RISK AND ISSUE MANAGEMENT**

Security and performance testing are conducted in Production. If a major security/performance flaw is found, timelines may be impacted.

Have less information because all information (Acceptance Criteria of User Story) is based on the candidate’s assumption. Some points may be a misunderstanding between NAB’s Quality Engineering.